ConvertPDF

Daily Work Plan

30 Days · 5 Hours/Day · Code Fixes + Traffic Growth

Starting Tomorrow — Follow in Order

| Code Fix | SEO & Content | Outreach | Analytics |
| --- | --- | --- | --- |

How to use this plan: Each day has a schedule, step-by-step instructions with exact copy-paste commands where needed, and a checkbox list to tick off. Work top to bottom. Never skip a day — each day builds on the last.

WEEK 1 Critical Bug Fixes & Technical Foundation Days 1–7 ¦ Every bug fixed this week makes everything else work better.

DAY 1 — Tuesday 5 hrs · Code Fix Fix the /terms 404 & Clean URL Consistency

Today's goal: Every footer link on your site is currently broken for /terms. You will fix this, then audit and fix ALL footer and navigation links so they are consistent and working. This is the fastest high-impact fix on the entire list — it takes under 30 minutes of actual work, but you will spend the rest of the day auditing and documenting every link.

### Schedule

| Time | Task | Duration | Category |
| --- | --- | --- | --- |
| Hour 1 9:00–10:00 | Open your code editor (VS Code). Open _redirects file. Read it fully. Open _headers file. Read it fully. Open index.html footer — note every href link. | 60 min | EFF6FF |
| Hour 2 10:00–11:00 | Fix _redirects: add /terms, /privacy, /about, /contact rules (exact steps below). Verify every tool URL is listed. | 60 min | EFF6FF |
| Hour 3 11:00–12:00 | Open every HTML file in /pages/ — check footer links are identical and correct. Fix any that differ. | 60 min | EFF6FF |
| Hour 4 12:00–13:00 | Open every blog HTML file — check footer. Open about.html, contact.html, privacy.html, terms.html — check nav and footer links. | 60 min | EFF6FF |
| Hour 5 13:00–14:00 | Deploy to Cloudflare. Test EVERY footer link live in browser. Tick checklist. Push to GitHub if using Git. | 60 min | EFF6FF |

### Step-by-Step Instructions

| 1 | Open _redirects in your code editor 5 min Find the file ConvertPDF_fixed/_redirects — this is where Cloudflare maps clean URLs to actual HTML files. |
| --- | --- |

| 2 | Add these 4 missing lines to _redirects 5 min Copy exactly as shown. Paste AFTER the existing /author/anant line. Save the file. |
| --- | --- |

/terms /terms.html 200 /privacy /privacy.html 200 /about /about.html 200 /contact /contact.html 200

| 3 | Fix the inconsistent footer links in index.html 10 min Find the footer. Change href="/privacy.html" to href="/privacy" everywhere. Change href="sitemap.xml" to href="/sitemap.xml". Save. |
| --- | --- |

| 4 | Fix all /pages/*.html footer links 20 min Open each of the 21 tool HTML files. Find/replace: /privacy.html → /privacy, and /terms.html → /terms if any exist. Use VS Code's 'Search across files' (Ctrl+Shift+H) to do this in one pass. |
| --- | --- |

🔍 VS Code Search & Replace Tip Press Ctrl+Shift+H. In 'Search' box type: href="/privacy.html". In 'Replace' box type: href="/privacy". Click the files icon next to 'files to include' and type: *.html. Click Replace All. Then repeat for /terms.html → /terms.

| 5 | Deploy and test 20 min Upload your changed files to Cloudflare Pages (or git push if connected to GitHub). Then open your live site and click every link in the footer. Every single one must load without a 404. |
| --- | --- |

### Day 1 Checklist — Tick as you go

- _redirects has /terms, /privacy, /about, /contact rules added

- index.html footer links all use clean paths (no .html extension)

- All 21 /pages/*.html files have consistent footer links

- All 30+ blog/*.html files have consistent footer links

- Deployed to Cloudflare Pages

- Clicked every footer link live — zero 404s

✅ End of Day 1 Well done. You have just fixed a broken link that existed on every single page of your site. Google was seeing 404s on /terms from every page it crawled. Tomorrow is the biggest fix of the whole project.

DAY 2 — Wednesday 5 hrs · Code Fix Fix Double Analytics (GTM + gtag Bug)

Today's goal: Right now every visitor is being counted TWICE in your Google Analytics. Your data is completely wrong. Fix this permanently — it takes careful, methodical editing across many files. Do not rush. This is the most important technical fix.

### Schedule

| Time | Task | Duration | Category |
| --- | --- | --- | --- |
| Hour 1 | Understand the bug. Open index.html. Find the two tracking blocks. Learn what to remove and what to keep. | 60 min | EFF6FF |
| Hour 2 | Fix index.html. Fix all 21 /pages/*.html files using VS Code Search & Replace. | 60 min | EFF6FF |
| Hour 3 | Fix all 30+ /blog/*.html files. Fix about.html, contact.html, privacy.html, terms.html. | 60 min | EFF6FF |
| Hour 4 | Fix all-tools.html, 404.html, offline.html. Double-check every changed file — open 5 random ones and manually verify the fix is correct. | 60 min | EFF6FF |
| Hour 5 | Deploy. Open Google Analytics Realtime view. Visit your own site. Confirm you see exactly 1 active user (yourself), not 2. | 60 min | EFF6FF |

### Step-by-Step Instructions

| 1 | Understand what to KEEP vs REMOVE 5 min In every HTML file, the <head> has TWO tracking blocks. You keep the consent default block AND the GTM snippet. You REMOVE the standalone gtag script block. |
| --- | --- |

KEEP this block (consent default — it must be first):

<script> window.dataLayer = window.dataLayer ¦¦ []; function gtag(){dataLayer.push(arguments);} gtag('consent', 'default', { ad_storage: 'denied', analytics_storage: 'denied', ad_personalization: 'denied', ad_user_data: 'denied', wait_for_update: 500 }); </script>

KEEP this block (GTM — this loads GA4 internally):

<script>(function(w,d,s,l,i){w[l]=w[l]¦¦[];w[l].push({'gtm.start': new Date().getTime(),event:'gtm.js'}); ... GTM-KJV2GQDD ... })(window,document,'script','dataLayer','GTM-KJV2GQDD');</script>

DELETE this block entirely from every file (this is the duplicate):

<script async src="https://www.googletagmanager.com/gtag/js?id=G-GCBDWNXHN2"></script> <script> gtag('js', new Date()); gtag('config', 'G-GCBDWNXHN2'); </script>

| 2 | Use VS Code Search to find all files that have the duplicate block Press Ctrl+Shift+F (Find in files). Search for: gtag('config', 'G-GCBDWNXHN2'). This shows every file that has the duplicate. Should be ~60 files. |
| --- | --- |

| 3 | Use VS Code multi-file replace to remove the duplicate — careful, do 3 passes You cannot replace a multi-line block in one step easily. Do it in 3 find-replace passes (Ctrl+Shift+H each time): |
| --- | --- |

Pass 1 — remove the script src line:

FIND: <script async src="https://www.googletagmanager.com/gtag/js?id=G-GCBDWNXHN2"></script> REPLACE: (leave blank — delete it)

Pass 2 — remove the gtag js line:

FIND: gtag('js', new Date()); REPLACE: (leave blank)

Pass 3 — remove the gtag config line:

FIND: gtag('config', 'G-GCBDWNXHN2'); REPLACE: (leave blank)

| 4 | After replacement, open 5 random files and visually check Open index.html, and 4 random /pages/*.html files. Confirm each one has: the consent default block, the GTM snippet, the AdSense script — and NO standalone gtag script block. Count the <script> tags in the head — should be 4 (consent, GTM, AdSense, consent.js defer), not 5 or 6. |
| --- | --- |

| 5 | Verify in Google Analytics Realtime After deploying: Go to analytics.google.com → your property → Reports → Realtime. Open your site in a new browser tab. You should see exactly 1 active user. If you see 2, the fix is incomplete. |
| --- | --- |

### Day 2 Checklist

- Understand the 3-block structure in every HTML head

- Duplicate gtag script removed from index.html

- Duplicate removed from all 21 /pages/*.html

- Duplicate removed from all 30+ /blog/*.html

- Duplicate removed from about, contact, privacy, terms, all-tools, 404, offline

- Opened 5 random files — manually confirmed fix is correct

- Deployed and verified in GA4 Realtime: 1 user, not 2

⚠️ Important Note for GTM After this fix, go to GTM (tagmanager.google.com). Check that you have a GA4 Configuration tag set to fire on All Pages. If not, add one: New Tag → Google Analytics GA4 Configuration → enter G-GCBDWNXHN2 → Trigger: All Pages → Save → Submit. This ensures GA4 still tracks through GTM.

DAY 3 — Thursday 5 hrs · Code Fix Fix UTF-8 BOM & Relative Asset Paths

Today's goal: Strip the hidden BOM character from all files (it can break your Service Worker) and fix the relative asset paths in /pages/ files to use absolute paths. Both are done with simple find/replace commands.

### Schedule

| Time | Task | Duration | Category |
| --- | --- | --- | --- |
| Hour 1 | Strip BOM from all files using the command line (exact command below). Verify sw.js is clean. | 60 min | EFF6FF |
| Hour 2 | Fix /pages/*.html — change ../styles.css to /styles.css and all other relative paths to absolute. | 60 min | EFF6FF |
| Hour 3 | Fix /blog/*.html — same path fixes. Fix the author page. | 60 min | EFF6FF |
| Hour 4 | Add Disallow: /pages/ to robots.txt. Add /blog/ to sitemap.xml. Add missing redirects. | 60 min | DCFCE7 |
| Hour 5 | Deploy. Test the site in a private/incognito browser. Check that each tool page still loads. Check robots.txt live. | 60 min | EFF6FF |

### Step-by-Step Instructions

| 1 | Strip the BOM — run this command in your terminal 5 min Open a terminal (Command Prompt or Git Bash on Windows, Terminal on Mac). Navigate to your project folder. Run: |
| --- | --- |

# Mac / Linux: find . -name '*.js' -o -name '*.html' ¦ xargs sed -i '' 's/\xef\xbb\xbf//g' # Windows (Git Bash): find . -name '*.js' -o -name '*.html' ¦ xargs sed -i 's/\xef\xbb\xbf//g'

| 2 | Verify sw.js is clean Open sw.js in VS Code. Press Ctrl+Shift+P, type 'Change File Encoding'. If it shows UTF-8 BOM, click it and select 'Save with Encoding → UTF-8' (without BOM). The first character should be 'c' from 'const', not an invisible BOM character. |
| --- | --- |

| 3 | Fix relative paths in /pages/ files — 4 VS Code search/replace passes All /pages/*.html files reference ../styles.css, ../utils.js etc. These should be /styles.css etc. Do 4 passes in Ctrl+Shift+H, set 'Files to include' = pages/*.html for each: |
| --- | --- |

Pass 1: FIND: href="../styles.css" REPLACE: href="/styles.css" Pass 2: FIND: src="../utils.js" REPLACE: src="/utils.js" Pass 3: FIND: src="../components.js" REPLACE: src="/components.js" Pass 4: FIND: src="../tools/ REPLACE: src="/tools/

| 4 | Fix robots.txt — add /pages/ disallow 5 min Open robots.txt. After the existing Disallow: /offline line, add two new lines: |
| --- | --- |

Disallow: /pages/ Disallow: /blog/blog_index.html

| 5 | Add missing entry to sitemap.xml 10 min Open sitemap.xml. Find the /blog/ entries section. Add this block for the blog index page, right at the top of the blog entries: |
| --- | --- |

<url> <loc>https://convertpdf.pages.dev/blog/</loc> <lastmod>2026-06-04</lastmod> <changefreq>weekly</changefreq> <priority>0.80</priority> </url>

| 6 | Add .editorconfig to project root to prevent BOM from happening again 5 min Create a new file called .editorconfig in your project root folder with this content: |
| --- | --- |

root = true [*] charset = utf-8 end_of_line = lf insert_final_newline = true trim_trailing_whitespace = true [*.md] trim_trailing_whitespace = false

### Day 3 Checklist

- BOM stripped from all .js and .html files

- sw.js verified as UTF-8 without BOM in VS Code

- .editorconfig file created in project root

- All /pages/*.html use absolute paths (/styles.css, /utils.js, etc.)

- robots.txt has Disallow: /pages/ added

- sitemap.xml has /blog/ entry added

- Deployed and tested — all 21 tool pages load correctly

DAY 4 — Friday 5 hrs · Code Fix Fix Service Worker + Security Polish

Today's goal: Slim down the Service Worker so it doesn't try to pre-cache 56 URLs (which causes slow install and fragile updates). Then verify loader.js is working correctly and clean up the CSP header.

### Schedule

| Time | Task | Duration | Category |
| --- | --- | --- | --- |
| Hour 1 | Read sw.js fully. Understand the STATIC_ASSETS list. Plan which to keep. | 60 min | EFF6FF |
| Hour 2 | Rewrite STATIC_ASSETS to only critical assets. Test locally. | 60 min | EFF6FF |
| Hour 3 | Manually test loader.js — visit every tool via clean URL. Note any that don't load. | 60 min | EFF6FF |
| Hour 4 | Add comment documentation to _headers CSP. Fix the offline fallback lang attribute. | 60 min | EFF6FF |
| Hour 5 | Deploy. Test offline mode (DevTools → Network → Offline). Check console for SW errors. | 60 min | EFF6FF |

### Step-by-Step Instructions

| 1 | Slim the STATIC_ASSETS list in sw.js 15 min Open sw.js. Find the STATIC_ASSETS array. Replace the entire array with this leaner version — the tool pages and JS files will be cached at runtime (already handled by your fetch handler), not at install time: |
| --- | --- |

const STATIC_ASSETS = [ '/', '/all-tools', '/offline.html', '/styles.css', '/utils.js', '/script.js', '/components.js', '/consent.js', '/favicon.png', '/favicon.ico', '/icon-192.png', '/manifest.json', '/tools/loader.js' ];

| 2 | Bump the cache version in sw.js 2 min Change CACHE_NAME from 'convertpdf-v18' to 'convertpdf-v19'. This forces all users to get the new, slimmer install. |
| --- | --- |

| 3 | Fix the offline fallback HTML in sw.js 5 min Find the inline offline HTML string inside the fetch handler catch block. Find the <html> tag and add lang='en': |
| --- | --- |

// BEFORE: '<!DOCTYPE html><html lang="en"><body><h1>Offline</h1>... // It probably already has lang="en" — if not, add it here

| 4 | Test loader.js — visit each tool via its clean URL 45 min Open your live site. Visit these URLs one by one and confirm the tool loads (not an error): |
| --- | --- |

Visit: /merge-pdf, /compress-pdf, /split-pdf, /rotate-pdf, /pdf-to-jpg, /jpg-to-pdf, /word-to-pdf, /pdf-to-word, /pdf-password, /sign-pdf, /watermark-pdf, /ocr, /markdown-to-pdf, /html-to-pdf, /qr-code-generator, /compress-images, /organize-pdf, /image-converter, /page-numbers, /txt-to-word, /pptx-to-pdf

🔧 If any tool shows 'This tool did not load correctly' Open browser DevTools (F12) → Console tab. Look for the error. It likely says a function like 'rendermerge-pdf is not defined'. The fix: in tools/loader.js, find the toolMap object and check that the key matches what window.location.pathname.split('/').pop() returns for that URL. If the URL is /merge-pdf, the pop() returns 'merge-pdf' — the key must be 'merge-pdf', not 'mergepdf'.

| 5 | Add a comment block to _headers CSP 10 min Open _headers. At the very top of the file, add this comment block so future maintainers understand why each CSP directive exists: |
| --- | --- |

# Content Security Policy # script-src 'unsafe-inline' — required for inline consent default block # googletagmanager, google-analytics — GTM and GA4 # pagead2.googlesyndication.com etc — Google AdSense # cdn.jsdelivr.net, cdnjs.cloudflare.com — CDN libraries # worker-src blob: — required for pdf.js web workers

### Day 4 Checklist

- STATIC_ASSETS in sw.js reduced to 13 critical files only

- Cache version bumped to v19

- Offline fallback HTML has lang='en'

- All 21 tool clean URLs tested — all load correctly

- Any loader.js fixes applied and retested

- _headers has comment documentation added

- Deployed. DevTools → Application → Service Workers shows new version registered

DAY 5 — Saturday 5 hrs · Code Fix + SEO Custom Domain Setup

Today's goal: Move from convertpdf.pages.dev to a real domain. This is the single biggest SEO move you can make. convertpdf.pages.dev carries zero domain authority and is blocked by some ad blockers. A custom domain on Cloudflare Pages is free — you only pay for the domain registration (~$10–15/year).

### Schedule

| Time | Task | Duration | Category |
| --- | --- | --- | --- |
| Hour 1 | Research and purchase a domain name. Best options listed below. | 60 min | DCFCE7 |
| Hour 2 | Connect domain to Cloudflare. Add DNS records. Wait for propagation. | 60 min | DCFCE7 |
| Hour 3 | Update ALL canonical URLs, OG URLs, sitemap URLs in every HTML file from convertpdf.pages.dev to your new domain. | 60 min | DCFCE7 |
| Hour 4 | Update sitemap.xml. Update robots.txt Sitemap URL. Update manifest.json. Update ads.txt. Update llms.txt. | 60 min | DCFCE7 |
| Hour 5 | Update Google Search Console — add new domain property. Resubmit sitemap. Update GA4 data stream URL. | 60 min | DCFCE7 |

### Step-by-Step Instructions

| 1 | Choose and buy a domain Go to Cloudflare Registrar (cloudflare.com/products/registrar) — they sell domains at cost with no markup. Good options: convertpdf.io ($25/yr), convertpdf.app ($14/yr), convertpdftools.com ($10/yr). Search availability, buy the best available. Avoid hyphens if possible. |
| --- | --- |

| 2 | Connect domain to Cloudflare Pages In Cloudflare dashboard: Pages → your project → Custom Domains → Add Custom Domain → enter your domain → follow the DNS setup wizard. Since your domain is also on Cloudflare, DNS will auto-configure. SSL is automatic and free. |
| --- | --- |

| 3 | Update all canonical URLs in HTML files In VS Code, Ctrl+Shift+H, search across ALL files. Do this replace: FIND: https://convertpdf.pages.dev REPLACE: https://[yournewdomain.com] Click Replace All. This updates canonicals, OG URLs, Twitter URLs, schema.org URLs everywhere. |
| --- | --- |

| 4 | Update these specific files manually Open each and change the URL: • sitemap.xml — all <loc> entries • robots.txt — Sitemap: line at bottom • manifest.json — start_url field • ads.txt — domain reference if any • llms.txt — all URLs |
| --- | --- |

| 5 | Google Search Console — add the new domain Go to search.google.com/search-console. Click + Add Property. Choose 'Domain' type. Enter your new domain. Verify via Cloudflare DNS TXT record (SC gives you the exact record to add — it takes 2 minutes in Cloudflare DNS). Then go to Sitemaps and submit: https://[yourdomain]/sitemap.xml |
| --- | --- |

| 6 | Update GA4 data stream Go to analytics.google.com → Admin → Data Streams → your stream → change the URL to your new domain. This ensures UTM attribution and cross-domain tracking work correctly. |
| --- | --- |

### Day 5 Checklist

- Domain purchased (note it down: __________________)

- Domain connected to Cloudflare Pages — green checkmark in dashboard

- SSL certificate issued — https:// works on new domain

- All convertpdf.pages.dev references replaced with new domain in all HTML files

- sitemap.xml URLs updated

- robots.txt Sitemap URL updated

- manifest.json start_url updated

- Google Search Console — new domain property added and verified

- Sitemap resubmitted in Search Console

- GA4 data stream URL updated

📌 Keep pages.dev working too Cloudflare Pages keeps your .pages.dev URL active even after adding a custom domain. That is fine — leave it. You don't need to set up a redirect from pages.dev to your new domain; Google will follow the canonical tags you've set.

DAY 6 — Sunday 5 hrs · SEO Structured Data: HowTo Schema on All Tool Pages

Today's goal: Add HowTo structured data markup to all 21 tool pages. Google shows HowTo rich results (step-by-step cards in search results) for many PDF tool queries. This visually differentiates your search results from competitors and increases click-through rate by 15–30%.

### Schedule

| Time | Task | Duration | Category |
| --- | --- | --- | --- |
| Hour 1 | Understand HowTo schema. Write the template. Create the schema for /merge-pdf as your first example. | 60 min | DCFCE7 |
| Hour 2 | Add HowTo schema to mergepdf.html, compresspdf.html, splitpdf.html, rotatepdf.html, pdf2jpg.html. | 60 min | DCFCE7 |
| Hour 3 | Add to img2pdf.html, docx2pdf.html, pdf2word.html, pdfencrypt.html, signpdf.html, watermarkpdf.html. | 60 min | DCFCE7 |
| Hour 4 | Add to md2pdf.html, web2pdf.html, qrmaker.html, imgcompress.html, organizepdf.html, img2png.html, pagenumbers.html, txt2docx.html, pptx2pdf.html, ocrtool.html. | 60 min | DCFCE7 |
| Hour 5 | Deploy. Test 3 pages in Google's Rich Results Test tool. Fix any errors. | 60 min | DCFCE7 |

### Step-by-Step Instructions

| 1 | Understand the HowTo schema format It goes inside a <script type='application/ld+json'> tag in the <head>. It describes the steps to use your tool. Google reads this and may show it as a visual step-by-step card in search results. |
| --- | --- |

| 2 | Copy this template — use it for every tool page Replace [TOOL NAME], [URL], [DESCRIPTION], and the steps for each tool. Add inside <head> after the existing ld+json blocks: |
| --- | --- |

<!-- HOWTO SCHEMA TEMPLATE — add to each tool page <head> --> <script type="application/ld+json"> { "@context": "https://schema.org", "@type": "HowTo", "name": "How to [TOOL NAME] online for free", "description": "[DESCRIPTION — 1 sentence]", "totalTime": "PT1M", "tool": {"@type": "HowToTool", "name": "ConvertPDF"}, "supply": [{"@type": "HowToSupply", "name": "PDF file"}], "step": [ { "@type": "HowToStep", "name": "Open the tool", "text": "Go to [URL] — no sign-up or account required.", "url": "[URL]" }, { "@type": "HowToStep", "name": "Add your file", "text": "Drag and drop your PDF onto the upload area or click to browse.", "url": "[URL]" }, { "@type": "HowToStep", "name": "[ACTION]", "text": "[TOOL-SPECIFIC INSTRUCTION]", "url": "[URL]" }, { "@type": "HowToStep", "name": "Download your file", "text": "Click the Download button. Your file is processed in your browser — nothing is uploaded.", "url": "[URL]" } ] } </script>

Example for Merge PDF — use this as your reference:

"name": "How to merge PDF files online for free", "description": "Combine multiple PDF files into one document in your browser.", "step[2].name": "Arrange your files", "step[2].text": "Drag your uploaded PDFs into the order you want them merged."

| 3 | Test with Google Rich Results Test After deploying, go to: search.google.com/test/rich-results. Enter each tool URL. It should show 'HowTo' detected with a green checkmark. Fix any red errors it reports. |
| --- | --- |

### Day 6 Checklist

- HowTo schema template created and understood

- HowTo schema added to all 21 tool pages in /pages/

- Deployed

- 3 tool pages tested in Google Rich Results Test — all pass

DAY 7 — Monday 5 hrs · Analytics + SEO Week 1 Review + GTM Setup + Bing Webmaster

Today's goal: Complete your analytics setup properly inside GTM (so GA4 works correctly via GTM). Submit to Bing Webmaster Tools. Do a full review of everything from Week 1.

### Schedule

| Time | Task | Duration | Category |
| --- | --- | --- | --- |
| Hour 1 | Set up GA4 tag correctly inside GTM. Add conversion events for file_drop and tool_complete. | 60 min | F3E8FF |
| Hour 2 | Sign up for Bing Webmaster Tools. Verify your domain. Submit sitemap. | 60 min | DCFCE7 |
| Hour 3 | Enable Enhanced Measurement in GA4. Set up GA4 Explorations to see per-tool data. | 60 min | F3E8FF |
| Hour 4 | Full site review: click every nav link, every tool, every blog post. Note any remaining issues. | 60 min | EFF6FF |
| Hour 5 | Fix any issues found in review. Update this task list with notes. Prepare Week 2 plan. | 60 min | EFF6FF |

### Step-by-Step Instructions

| 1 | Set up GA4 inside GTM correctly Go to tagmanager.google.com. In your GTM-KJV2GQDD container: 1. New Tag → Google Analytics → GA4 Configuration 2. Measurement ID: G-GCBDWNXHN2 3. Trigger: All Pages 4. Name it 'GA4 Config' 5. Save → Submit → Publish This is the ONLY place GA4 should fire from now. |
| --- | --- |

| 2 | Add a file_drop event tag in GTM New Tag → GA4 Event → Tag name: 'GA4 - File Drop' → Event name: file_drop → Trigger: create a Custom Event trigger → Event Name: change (for file inputs) → Filter: {{Element Type}} equals INPUT. This fires whenever a user selects a file. |
| --- | --- |

| 3 | Sign up for Bing Webmaster Tools Go to bing.com/webmasters. Sign in with Microsoft account. Add your site. Verify via DNS TXT record (add in Cloudflare DNS — takes 2 minutes). Once verified, go to Sitemaps → Submit your sitemap URL. Bing sends significant traffic — especially from users in the US, UK, and older demographics who use Edge as their browser. |
| --- | --- |

| 4 | Enable Enhanced Measurement in GA4 analytics.google.com → Admin → Data Streams → your stream → Enhanced Measurement → turn ON: Scrolls, Outbound clicks, File downloads. These give you free behavioural data with zero code. |
| --- | --- |

### Day 7 Checklist

- GTM has GA4 Config tag firing on All Pages — no duplicate

- Verified in GA4 Realtime: exactly 1 hit per page load

- Bing Webmaster Tools account created and domain verified

- Sitemap submitted to Bing

- Enhanced Measurement enabled in GA4

- Full site review done — all links work, all tools load

🎉 Week 1 Complete! You have fixed all 3 critical bugs, set up analytics correctly, got a custom domain, added HowTo schema, and submitted to both Google and Bing. Your site is now technically healthy. Week 2 starts the content and traffic work.

WEEK 2 Content Engine Launch + Link Building Begins Days 8–14 ¦ Start writing. Start building links. This is where traffic begins.

DAY 8 5 hrs · SEO & Content First Blog Post: Long-Tail Keyword Article

Today's goal: Research and write your first specifically-targeted long-tail blog post. This is the start of your 2-posts-per-week rhythm. Long-tail posts are how new sites get their first organic traffic.

### Schedule

| Time | Task | Duration | Category |
| --- | --- | --- | --- |
| Hour 1 | Keyword research — find 5 long-tail targets. Pick the best one for today's post. | 60 min | DCFCE7 |
| Hour 2 | Write the post outline. Write the introduction and first 3 sections. | 60 min | DCFCE7 |
| Hour 3 | Complete the post: FAQ section (5 questions), conclusion, internal links. | 60 min | DCFCE7 |
| Hour 4 | Create the HTML file for the blog post. Add all meta tags, canonical, schema. | 60 min | DCFCE7 |
| Hour 5 | Add to sitemap.xml. Add to blog_index.html. Deploy. Submit URL in Google Search Console. | 60 min | DCFCE7 |

### Keyword Research — How to Find Your Target

| 1 | Use Google's own search to find long-tail keywords Type a topic into Google. Scroll to 'People Also Ask' and 'Related Searches' at the bottom. These are real user queries with real search volume. Write them down. |
| --- | --- |

Best keyword targets for your FIRST post — pick one:

- how to merge pdf files without losing quality free

- how to compress pdf to 1mb online free without losing quality

- how to remove password from pdf without adobe

- how to sign a pdf for free on iPhone

- how to merge pdf files on Windows 11 without software

| 2 | Blog post structure — follow this every time — Every post must follow this exact structure to maximise SEO: |
| --- | --- |

1. Title (H1) — contains exact keyword 2. Intro paragraph (100 words) — says what the post covers 3. [TOOL CTA BOX] — 'Try our free [Tool Name] — no upload, 100% private →' 4. Section 1: Why this matters (200 words) 5. Section 2: Step-by-step guide (300 words, use numbered steps) 6. Section 3: Tips and variations (200 words) 7. Section 4: FAQ — 5 questions and answers (300 words) 8. Conclusion: 1 paragraph + link to 2 other tool pages Total: 1,200–1,500 words minimum

| 3 | Add FAQ schema to every post Every blog post must have FAQ schema in the <head>. Copy the FAQ schema format from one of your existing blog posts and update the questions/answers. |
| --- | --- |

| 4 | Submit the new URL to Google Search Console After deploying: Go to Search Console → URL Inspection → paste the full URL of your new post → Request Indexing. This asks Google to crawl it today instead of waiting. |
| --- | --- |

✍️ Writing Speed Tip Do not aim for perfect on the first draft. Write fast in Hour 2 and 3 — get all ideas down. Polish in Hour 4 while you are building the HTML. The most important thing is that you publish today, not that it is perfect.

DAYS 9–14 5 hrs/day Week 2 Daily Structure (Follow Every Day)

From Day 9 onwards, alternate between Content days and Outreach days. Here is the repeating pattern for the rest of Week 2 and all future weeks:

| Day | Type | What you do |
| --- | --- | --- |
| Day 9 | Content Day 2 | Write and publish your 2nd blog post. Different keyword. Same structure as Day 8. |
| Day 10 | Outreach Day 1 | Reddit — join r/privacy, r/productivity. Make 3 helpful comments (no promotion). Submit to AlternativeTo. |
| Day 11 | Content Day 3 | Write and publish blog post 3. Focus on a comparison post (e.g. 'ConvertPDF vs iLovePDF'). |
| Day 12 | Tool UX Day | Add 'You might also need' suggestions below each tool. Add file size warning for >20MB files. |
| Day 13 | Content Day 4 | Write and publish blog post 4. Target: 'how to [action] pdf on iPhone/Android free'. |
| Day 14 | Directory Submissions | Submit to: alternativeto.net, saashub.com, tooldir.io, futurepedia.io, slant.co |

WEEK 3 Product Hunt Launch Preparation Days 15–21 ¦ A successful Product Hunt launch can generate 100+ backlinks overnight.

DAYS 15–17 3 days · Outreach Product Hunt Launch Prep

Product Hunt is the single best place to launch a free tool. A front-page feature drives thousands of visitors, dozens of backlinks from tech blogs that cover PH launches, and gets you into curated 'best tools' lists that continue driving traffic for months.

| 1 | Day 15 — Create your Product Hunt profile Go to producthunt.com. Create an account with your real name and a genuine photo. Spend Day 15 engaging with 5–10 other products genuinely. Upvote and comment. You need to be an active member before your launch will get traction. |
| --- | --- |

| 2 | Day 16 — Prepare your launch assets Write your PH tagline (max 60 chars): 'Free PDF tools that never upload your files'. Write your description (300 words max). Prepare a 1200×630 gallery image showing the tool grid. Prepare 3 screenshots of different tools. |
| --- | --- |

| 3 | Day 17 — Schedule your launch & build your hunter list Schedule your launch for a Tuesday or Wednesday (highest traffic days on PH). In the 3 days before launch, message 10–15 people you know and ask them to upvote and comment on launch day. Do not ask for upvotes publicly — PH penalises this. Personal messages only. |
| --- | --- |

DAYS 18–21 4 days · Outreach + Content Launch Week + Privacy Proof Page

| 4 | Day 18 — LAUNCH DAY — post at 12:01 AM PST Product Hunt resets at midnight PST. Post exactly at 12:01 AM PST for maximum exposure time. Set an alarm. On launch day: respond to every single comment within 10 minutes. Share in your personal network. Post in relevant subreddits (r/privacy, r/selfhosted) with a genuine post about what you built. |
| --- | --- |

| 5 | Day 19 — Build the /privacy-proof page Create a new page at /privacy-proof.html (add to _redirects as /privacy-proof). Content: a screen recording or GIF of browser DevTools Network tab showing zero upload requests during a PDF merge. Text explanation of client-side processing. Link to the page from your homepage hero and every tool's drop zone. |
| --- | --- |

| 6 | Days 20–21 — Content: write 2 more blog posts Keep the content rhythm going even during launch week. Suggested posts: 'Is iLovePDF safe? Here's why client-side matters' and 'The best free PDF tools that don't upload your files'. |
| --- | --- |

WEEK 4 UX, Analytics Review & AdSense Setup Days 22–30 ¦ Refine what you have. Prepare for AdSense. Keep writing.

DAY 22 5 hrs · Code Add 'You Might Also Need' Tool Suggestions

Today's goal: After any successful tool conversion, show 2–3 related tool suggestions. This reduces bounce rate and increases pages-per-session — both are positive ranking signals for Google.

| 1 | Add suggestions to utils.js 30 min At the bottom of utils.js, add a RELATED_TOOLS object and a showRelatedTools() function: |
| --- | --- |

const RELATED_TOOLS = { 'mergepdf': [['Compress PDF','/compress-pdf'],['Sign PDF','/sign-pdf']], 'compresspdf': [['Merge PDF','/merge-pdf'],['PDF Password','/pdf-password']], 'splitpdf': [['Merge PDF','/merge-pdf'],['Rotate PDF','/rotate-pdf']], 'signpdf': [['Compress PDF','/compress-pdf'],['PDF Password','/pdf-password']], // add all 21 tools... }; function showRelatedTools(toolId) { const related = RELATED_TOOLS[toolId]; if (!related) return; const div = document.createElement('div'); div.className = 'related-tools'; div.innerHTML = '<h4>You might also need</h4>' + related.map(([name,url]) => `<a href="${url}" class="related-tool-link">${name}</a>`).join(''); document.querySelector('.area')?.appendChild(div); }

| 2 | Call showRelatedTools() after download in each tool file 90 min In each /tools/[name].js file, find where the download button triggers. After downloadBlob() is called successfully, add: showRelatedTools('mergepdf'); (use the tool's ID). |
| --- | --- |

| 3 | Style the related tools section in styles.css Add CSS for .related-tools and .related-tool-link at the bottom of styles.css. Style as blue pill buttons similar to your existing button styles. |
| --- | --- |

DAYS 23–25 3 days Analytics Deep Dive + Content Days

By now you have 2+ weeks of real data. Use it.

| 1 | Day 23 — Analytics Review (3 hrs) + Blog Post (2 hrs) In GA4: Which tool pages get the most traffic? Which have the worst bounce rate? Which blog posts rank? Use Search Console → Performance to see which queries you are appearing for. Write one more blog post targeting your best-performing keyword cluster. |
| --- | --- |

| 2 | Day 24 — HARO Outreach (3 hrs) + Blog Post (2 hrs) Sign up at connectively.us (formerly HARO). Set alerts for: 'PDF', 'privacy', 'online tools', 'document security'. Respond to any relevant journalist queries with a genuine expert answer. Include your site URL naturally. A single placement in a major outlet (PCMag, TechRadar) can send 500+ visitors and 1–5 quality backlinks. |
| --- | --- |

| 3 | Day 25 — Add Social Proof to Homepage Add a conversion counter to your homepage hero (even a conservative number): update script.js to show something like: 'Trusted by privacy-conscious users worldwide — files never leave your browser'. Add a Reddit widget or link to your Reddit profile (r/ConvertPDF__). |
| --- | --- |

DAYS 26–28 3 days AdSense Preparation & Breadcrumb Schema

| 1 | Day 26 — Prepare for AdSense Approval If you have not been approved yet: check that every page has real, original content. Make sure your privacy policy mentions advertising (it does — you have consent.js). Add a physical contact address to your contact page (even a P.O. box) — AdSense sometimes requires this. Create a /advertise-with-us page if your traffic warrants it. |
| --- | --- |

| 2 | Day 27 — Add BreadcrumbList Schema to all pages Add breadcrumb schema to every tool page and blog post. This makes breadcrumbs appear in search results: Home › Merge PDF. Add to each tool page <head>: |
| --- | --- |

<script type="application/ld+json"> { "@context": "https://schema.org", "@type": "BreadcrumbList", "itemListElement": [ {"@type":"ListItem","position":1,"name":"ConvertPDF","item":"https://yourdomain.com/"}, {"@type":"ListItem","position":2,"name":"Merge PDF","item":"https://yourdomain.com/merge-pdf"} ] } </script>

| 3 | Day 28 — Build a Simple Email Capture Page Create /newsletter.html — a simple one-field form with 'Get PDF tips and new tool updates'. Use a free service (Brevo / formerly Sendinblue — free up to 300 emails/day). Add a link to it in your footer. Even 200 email subscribers give you a re-engagement channel that most tool sites don't have. |
| --- | --- |

DAYS 29–30 2 days Month 1 Review & Month 2 Planning

| 1 | Day 29 — Full Performance Review Google Search Console: how many impressions? How many clicks? What queries? What pages? GA4: which tool pages have best engagement? Which blog posts get traffic? Which have high bounce rate? Write down your 5 best-performing pages and your 5 worst. |
| --- | --- |

| 2 | Day 30 — Write Month 2 Content Calendar Based on Day 29 data: plan your next 30 days. Double down on keyword clusters that are showing impressions. Fix the tool pages with worst bounce rate. Write the titles of your next 8 blog posts. Submit 5 more directories. Plan your next Product Hunt or Hacker News post ('Show HN: I built a client-side PDF toolkit'). |
| --- | --- |

MONTH 2 ONWARDS Your Repeating Weekly Rhythm Do this every single week without exception.

| Day | Type | Main Task (5 hrs) | Expected Outcome |
| --- | --- | --- | --- |
| Monday | Code / UX | Fix any bugs from previous week. Add one UX improvement. | Site gets better every week |
| Tuesday | Content | Research keyword → Write & publish blog post 1 of the week. | 2 posts/week = 8/month = 96/year |
| Wednesday | Outreach | Reply to 5 Reddit threads. Respond to 2 HARO queries. Follow up on directory submissions. | Steady backlink growth |
| Thursday | Content | Write & publish blog post 2 of the week. | — |
| Friday | Analytics | Review Search Console + GA4. Note wins. Note drops. Update keyword targets. | Data-driven decisions |
| Saturday | Off or bonus | Rest, OR do one extra outreach push (forum post, LinkedIn article, newsletter send). | Prevents burnout |
| Sunday | Planning | Plan next week's content. Write 2 blog post outlines. Check AdSense reports. | Stay organised |

The single most important thing: show up every day. Most competing sites get abandoned after 2 weeks. If you work 5 hours a day, every day, for 6 months — you will rank. The plan is correct. The only variable is consistency.

Keep this document open. Tick every checkbox. Do not move to the next day until today's checklist is complete.